# Task-Gaming Forensics Project Plan

A staged plan for the application project: one sketchy behaviour, competing explanations, and controlled counterfactual tests.

Working research question Does task gaming become more likely later in an agent trajectory because the model has accumulated unsuccessful attempts / failure history, or because the original constraints become less salient in a long context?

# 0. Keep the claim narrow

Do not try to explain “why agents game tasks” in general.

Aim to explain one concrete instance or small family of instances well enough to distinguish two plausible causes.

Use “failure history” or “accumulated unsuccessful attempts” in the formal write-up rather than assuming a human-like sunk-cost mechanism.

Treat visible model reasoning as evidence about the case, not guaranteed access to the model’s true internal cause.

# 1. Define exactly what counts as task gaming

| Write down | Example |
| --- | --- |
| Success criterion | The agent achieves the scored objective while violating an intended constraint or exploiting a loophole that the task designer meant it not to use. |
| Positive example | The agent discovers a shortcut that technically passes the evaluator but bypasses the intended task. |
| Not task gaming | The agent simply makes a mistake, misunderstands the instruction, or fails to complete the task. |
| Borderline case | A behaviour that could be either gaming or confusion; mark it as ambiguous rather than forcing a label. |

# 2. Do a targeted literature scan

Stop condition Read until you can justify the question, choose a usable task/evaluation setup, and name the main confounds. You do not need a comprehensive literature review.

| Source | What I took | Decision it changed |
| --- | --- | --- |
| Paper / blog / benchmark A | One method, result or definition that is directly reusable. | E.g. changed the task environment or operational definition. |
| Paper / blog / benchmark B | One relevant failure mode or control. | E.g. added an equal-context-length control. |
| Source C | One reason the question may already be partly answered. | E.g. narrowed the claim to a remaining open sub-question. |

# 3. Find one clean baseline case

Choose a task where the intended constraint and the “gaming” route are both easy to state.

Run a baseline trajectory and save the full prompt, tool outputs, actions and visible reasoning/logs that the setup legitimately provides.

Prefer a case that appears reliably enough to reproduce. If it occurs only once after dozens of attempts, that itself is important evidence.

Before interpreting it, ask: could this just be confusion, an accidental prompt cue, or evaluator ambiguity?

# 4. State competing explanations before the key tests

| Hypothesis | What it means | Prediction |
| --- | --- | --- |
| H1: failure-history effect | Earlier unsuccessful attempts change later behaviour, even when instructions remain equally available. | Removing or replacing the failure history should reduce gaming while keeping context length / constraints comparable. |
| H2: constraint-salience effect | The original constraints become less influential as the context grows or attention is occupied by later material. | Restating / resurfacing the constraint near the decision point should reduce gaming even with the same failure history. |
| H3: mundane confound | The behaviour is caused by something else: ambiguity, random sampling, prompt wording, evaluator cue, etc. | Small wording/control changes may explain the effect without either H1 or H2. |

# 5. Run counterfactual interventions

| Intervention | What it helps distinguish |
| --- | --- |
| A. Remove failure history | Keep the later task as similar as possible, but start from a fresh trajectory. If gaming drops, H1 gains support. |
| B. Preserve failure history, resurface constraints | Restate the original constraint immediately before the critical choice. If gaming drops, H2 gains support. |
| C. Equal-length control | Add neutral filler or equivalent context so “shorter context” is not accidentally the explanation for A. |
| D. Failure-history control | Replace previous failures with equally long non-failure interaction. Tests whether “history length” versus “history of failure” matters. |
| E. Prompt/evaluator sanity check | Slightly reword the instruction or remove an obvious evaluator cue. Tests whether the original setup was inadvertently steering the behaviour. |

# 6. Decide in advance what evidence would change your mind

Example prediction rule If removing failure history changes the behaviour but resurfacing constraints does not, that is evidence for H1 over H2. If the opposite occurs, it favours H2. If both matter, report interaction rather than forcing a single-cause story. If neither is robust, the correct result may be “the original interpretation was not supported”.

# 7. Analyse the results without overclaiming

First: show the behaviour and the intervention outcomes.

Second: state the narrowest conclusion the comparisons support.

Third: give the strongest alternative explanation.

Fourth: say what your experiment cannot establish — especially generality across models/tasks or true internal motivation.

Fifth: if sample size is small, report counts and variability rather than implying statistical certainty.

# 8. Recommended write-up structure

| Section | What goes in it |
| --- | --- |
| 1. One-paragraph summary | Question, key experiment, result, and main caveat. |
| 2. Why this case | Why the behaviour is interesting and why this task is a clean test. |
| 3. Definitions | What you mean by task gaming; what would not count. |
| 4. Hypotheses + predictions | H1/H2/H3 and the expected direction of each intervention. |
| 5. Setup | Model, prompts, tools/environment, sampling settings, evaluator, number of runs. |
| 6. Baseline case | The key trajectory with only the excerpts needed to understand it. |
| 7. Counterfactuals | Interventions and outcomes, preferably in one table. |
| 8. Interpretation | What the evidence supports; what it does not. |
| 9. Scepticism / failure modes | Confounds, failed ideas, ambiguous cases, and one thing that changed your mind. |
| 10. AI use | Material prompts/assistance, code generation, what was checked or rejected. |
| 11. Next experiment | The single most informative follow-up if you had another day. |

# 9. Minimal experiment log template

| Decision / run | Before doing it | After |
| --- | --- | --- |
| Why this task? | What property makes it diagnostically useful? | Did it actually produce a clean case? |
| Intervention A | What does H1 predict? What does H2 predict? | Observed outcome; belief update. |
| Intervention B | What does H1 predict? What does H2 predict? | Observed outcome; belief update. |
| Confound check | What boring explanation am I testing? | Did it survive? |
| Pivot / cut | What am I dropping and why? | What time or ambiguity did this save? |

# 10. The standard for “done”

One reproducible or at least well-documented sketchy behaviour.

Two genuinely competing explanations.

At least two counterfactual interventions that separate them.

At least one control aimed at a mundane confound.

A conclusion that is narrower than the original question if the evidence demands it.

A reader can reproduce the setup from the write-up and tell which decisions were yours.